Competitive Analysis

The current market is severely lacking when it comes to an all-encompassing software application that include parking garages, event parking and metered parking options. The two top competitors that currently dominate the garage parking market specifically are Spot Hero and Park Whiz. However, there is potential to benefit from the same consumers by adding features that Spot Hero and Park Whiz lacks. This would require the new software application to provide the benefits that other parking software applications on the market offer that both Spot Hero and Park Whiz do not deliver. For instance, Park Mobile helps users find metered parking. Both Spot Hero and Park Whiz only focus on garage parking. Creating a parking garage software system that integrates seamlessly with local parking applications in real time would also eliminate the need for users to have multiple applications. There is a strong market need to collect and consolidate all features from competitor parking applications so that only one application is necessary and preferred by users in the United States.

SRS

Project: 	ParkIT - Parking Software Application

Version: 	1.5

Date:		10.07.2026

1.0 Introduction

1.1 Purpose

This document includes a comprehensive description and presents the requirements specifications for the Garage Parking Software System. It will explain the purpose, interfaces, user interactions, operational system capabilities and constraints of the software system. This document is intended as a project management plan for both the stakeholders and developers. It provides a concise outline and will be used as a definitive reference point for the project.

  - Scope of Project

This software system will be a web and mobile Garage Parking platform for drivers to locate, reserve, and pay for parking spaces in parking garages in real time. Parking garage businesses will also benefit by increasing traction with the visibility gained through use of the software application. The system will offer an easy and streamlined platform for both users and garage business owners. Garage users/customers will be able to contact each garage directly for any questions, refunds, and disputes.

2.0 Use Cases

2.1. New User Registration Use Case

Use Case Route: Sign Up

New User

Sign Up

Brief Description

The new user accesses the Parking Garage website, clicks on the “Sign Up” button and inputs information to register for an account.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The new user clicks on the “Sign Up” button located on the home screen of the application.

2. The system displays a new screen that entails a form.

3. The new user fill out the form.

4. The new user clicks the “Submit” button after completing the form.

2.2 Authentication Use Case

Submit

Use Case Route: Sign Up

Authenticate

New User

Sign Up

Brief Description

The new user accesses the Parking Garage website, clicks on the “Sign Up” button and inputs information to register for an account.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website. They have completed the new user form.

1. The new user clicks on the “Submit” button after filling out the new user form.

2. The system displays a new screen that asks for the user to input an authenticator code that has been sent to their phone number via the Google Authenticator app.

3. The new user inputs the code that they received on the Google Authenticator app.

4. The new user is created after the system receives the correct authenticator code.

2.3 Reservation History Use Case

Reservation History

Use Case Route: Account

User

Account

Brief Description

The user accesses the Parking Garage website and clicks on the “Account” link to see their reservation history.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The user clicks on the “Account” link.

2. The system displays a new screen that shows “Reservation History” as an option.

3. The user clicks on “Reservation History.”

4. The system displays a new screen showing a list of their reservation history.

2.4 Receipts Use Case

Reservation History

Use Case Route: Account

Receipts

User

Account

Brief Description

The new user accesses the Parking Garage website, clicks on the “Account History” button to locate their reservation history. The user can locate their receipts by clicking on a reservation.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website. The user has located and clicked on the “Account” link.

1. The user clicks on “Reservation History.”

2. The system displays a new screen showing a list of their reservation history.

3. The user clicks on a specific reservation history date.

4. Details of the reservation and a “Receipt” button is displayed.

5. The user prints or downloads the receipt.

2.5 Notifications & Alerts Use Case

Settings

Use Case Route: Account

User

Account

Brief Description

The user accesses the Parking Garage website and clicks on the “Account” link. The user accesses settings to adjust their notifications and alerts to their personal preferences.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website. They have accessed and clicked on the “Account” link.

1. The user clicks on the “Settings” button.

2. The system displays a new screen that shows “Notifications” as an option.

3. The user clicks on “Notifications.”

4. The system displays a new screen showing a list of their notification and alert options.

5. The user adjust their notifications and alerts to their liking.

2.6 Interactive Location Map Use Case

Use Case Route: Find Parking

Search Location

User

Find Parking

Brief Description

The user accesses the Parking Garage website, clicks on the “Find Parking” button to find a garage via the “Search Location” option.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The user clicks on the “Find Parking” button after filling out the new user form.

2. The system displays a screen that lists the “Search Location” as an option.

3. The user clicks on “Search Location.”

4. The system asks for a specific address or zip code.

5. The user inputs the address or zip code.

6. The system gives the user various parking options in a virtual map to choose from.

2.7 Parking Reservation Use Case

Use Case Route: Find Parking

Reserve Spot

Search Location

User

Find Parking

Brief Description

The user accesses the Parking Garage website, clicks on the “Find Parking” button to find a garage via the “Search Location” option. The user then will pick a location and reserve a spot.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website. They have found the exact location that they would like to reserve a spot at.

1. The user picks a location once they have finished searching.

2. The system displays a screen that gives the user details about the specific location.

3. The user clicks the “Reserve Spot” button.

4. The parking spot is reserved for the user.

2.8 Digital Payment Use Case

Reserve Spot

Search Location

Use Case Route: Find Parking

User

Find Parking

Proceed to Payment

Brief Description

The user accesses the Parking Garage website, clicks on the “Find Parking” button to find a garage via the “Search Location” option. The user then will pick a location, reserve a spot, and make a payment.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website. They have found the exact location that reserved a spot. They proceed to make a payment.

1. The user clicks on the “Proceed to Payment” button.

2. The system displays a new screen that asks for payment information from the user.

3. The user inputs their payment information and clicks “Checkout” button.

4. The transaction is completed and the user receives a digital ticket for their reservation.

2.9 Dispute & Refund Use Case

Use Case Route: Help

User

Help

Brief Description

The new user accesses the Parking Garage website, clicks on the “Help” button and choses the “Disputes and Refunds” button.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The user clicks on the “Help” link.

2. The system displays a new list that offers “Disputes and Refunds” as an option.

3. The new user is directed to a list of previous charges and picks one.

4. The user is prompted to input information as to why they are disputing the charges and requesting a refund.

2.10 Navigation Use Case

Use Case Route: Driving Directions

User

Driving Directions

Brief Description

The user wants driving directions to the parking spot location that they reserved.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website and reserved a parking spot.

1. The new user clicks on the location that they have reserved a parking spot at.

2. The system displays a screen that gives allows the user to integrate a third-party mapping application of their choosing for navigation.

3. The user gets directions to the location that they chose.

4. The user drives to the parking location.

2.11 Towing Use Case

Use Case Route: Help

User

Help

Brief Description

The user’s car was towed, and they need to locate their car.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The new user clicks on the “Help” button.

2. The system displays a new screen that provides “Towing” as an option.

3. The user clicks on the parking spot location that they got towed in.

4. The system provides information about the towing services and parking garage to the user.

2.12 Save Payment Information Use Case

Save Payment Method

Use Case Route: Proceed to Payment

User

Proceed to Payment

Brief Description

The user saves payment information after entering their credit card information.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website and reserved a parking spot.

1. The user clicks on the “Proceed to Payment” button after filling out the payment form.

2. The user clicks the “Submit” button for their payment.

3. The system prompts the user to decide whether they want to save their payment information for faster checkout in the future.

4. The user saves their payment information.

2.13 Administrative Dashboard Use Case for Business Users

Use Case Route: Business Account

New Business User

Business Account

Brief Description

The user wants to register their parking business into the software application.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The new business user located the and clicks on the “Business Account” button.

2. The system displays a new screen to either log in or register their account.

3. The new business user clicks on “Register.”

4. The new user is prompted to enter their business information into a form.

2.14 Analytics Use Case for Business Users

Use Case Route: Business Account

Analytics

Business User

Business Account

New User

Proceed to Payment

Brief Description

The business user wants to check on the progress of their business by reviewing their analytics for their account.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The business user clicks on the “Business Account” button.

2. The business user logs into their account.

3. The system displays a new screen and provides “Analytics” as an option.

4. The business user clicks on the “Analytics” button.

5. The business user reviews the “Analytics” for their parking garage.

2.15 Occupancy Report Use Case for Business Users

Use Case Route: Business Account

Occupancy Report

Business User

Business Account

Brief Description

The business user wants to check on the progress of their business by reviewing the occupancy report history for their account.

Initial Step-By-Step Description

Before this use case can be initiated, the user has already accessed the Parking Garage website.

1. The business user clicks on the “Business Account” button.

2. The business user logs into their account.

3. The system displays a new screen and provides “Occupancy Report” as an option.

4. The business user clicks on the “Occupancy Report” button.

5. The business user reviews the “Occupancy Report” for their parking garage.

WBS

Initiation, Planning, & Launch

- 1. Project Management Team

  - 1.1 Initiation

    - SMS and market research

    - Hire employees and create teams

    - Create schedule and communication

    - Define goals and work structure

  - 1.2 Implementation

    - Work with UX team

    - Work with UI team

    - Work with Developers

    - Communicate with stakeholders

  - 1.3 Launch

    - Application deployment

    - Work closely with all teams to streamline application

    - Revise the application after feedback

    - Finish polished application

Design

- 1. UX

  - 1.1 Research

    - Identify target users

    - Conduct user interviews and/or surveys

    - Analyze competitors

    - Define user requirements

  - 1.2 Design

    - Create user flows

    - Develop wireframes

    - Build an interactive prototype

    - Create the visual design

  - 1.3 Testing and Delivery

    - Conduct usability testing

    - Collect and analyze feedback

    - Revise the design

    - Prepare final UX documentation

- 2. UI

  - 1.1 Planning

    - Define the app’s visual style

    - Choose colors and typography

    - Identify required screens

    - Create style guide

  - 1.2 Interface Design

    - Design screen layouts

    - Create buttons, icons, and menus

    - Apply colors, fonts, and images

    - Develop high-fidelity mockups

  - 1.3 Testing and Handoff

    - Check consistency across screens

    - Test the interface on different devices

    - Revise the design based on feedback

    - Prepare final files for developers

Development

- 1. Frontend

  - 1.1 Planning

    - Review UI designs and requirements

    - Choose frontend technologies

    - Set up the development environment

    - Plan the app’s structure and components

  - 1.2 Implementation

    - Build the app’s screens and layouts

    - Add navigation between screens

    - Create reusable components

    - Connect the interface to backend services or APIs

  - 1.3 Testing and Deployment

    - Test Functionality and responsiveness

    - Fix bugs and improve performance

    - Test on different devices and browsers

    - Prepare and deploy the frontend application

- 1. Backend

  - 1.1 Planning

    - Define backend requirements

    - Choose the programming language and framework

    - Design the database structure

    - Plan the server and API architecture

  - 1.2 Implementation

    - Set up the server

    - Create the database

    - Develop APIs and backend services

    - Implement user authentication and authorization

  - 1.3 Testing and Deployment

    - Test APIs and backend functions

    - Check security and data validation

    - Fix errors and improve performance

    - Deploy and monitor the backend system

Gantt Chart

Initial Backlog

Log In – 5 items

- Create User Login Form

- Create Account Information Form

- Create Authentication Process

- Forgot Username/Password

- Remember Me Checkbox and Login Feature

UI for Operator and User – 15 items

- Dashboard for Operator

- Dashboard for User

- Data Analytics Interface for Operators

- Create Navigation for Users

- Create Map Search for User Parking

- Ad Purchases for Operators

- Help Screen for Users

- AI assistance Chat for Users/Operators

- File a Refund/Dispute Form for Users

- Contact form for Users & Operators

- Leave a Review for Users

- Find a towing service for towed car for Users

- Payment Information form for users

- Account page for Users & Operators

- Make a reservation for Parking Users

Back End Processes for Operator and User – 15 items

- Process to aggregate and display Operator dashboard data (revenue, occupancy, and activity)

- Process to aggregate and display User dashboard data (reservations, payment history, account)

- Process to compile and calculate analytics/reporting data for Operators

- Process to route/manage navigation data for the user

- Process to search and return available parking spots based on User location

- Process to handle ad purchase transactions and placement for operators

- Process to serve/update Help content for users

- Process to generate AI chat responses for Users/Operators

- Process to route and track refund/dispute submissions from users

- Process to route and store Operator contact form submissions

- Process to submit, store, and display user reviews

- Process to search and return nearby towing service results for Users

- Process to securely store and validate user payment information

- Process to retrieve and update Account data for Users and Operators

- Process to check availability, lock, and confirm a parking reservation for Users

Reporting for Operator and User – 10 items

- Process to compile and create graph for occupancies for Operators to export/download

- Process to compile and create Financial Report for Operators to export/download

- Process to compile and create receipt history for expense tracking for Users to export/download

- Process to compile and create transaction history for Operators export/download

- Process to compile and create parking history for Users

- Process to compile and create performance graph for Operators to export/download

- Process to compile and create ad performance report for Operators to export/download

- Process to compile and create report for repeat customer data for Operators

- Process to compile and create report for new customer data for Operators

- Process to compile and create a report by AI for business analytics based on collected data on how to maximize profits and predict customer behavior for Operators

Jira Board showing Backlog and First Sprint

Jira Board showing First Sprint

Jira Link:     Jira Board for ParkIT

Potential Risks:

1. Technical

a. Scalability Issue – System fails when user load grows beyond existing architecture.

b. Sensitive Data Risks – Data leaks may occur if security standards are not adhered to.

c. Technology Changes – Functionality breakdowns due to incompatibility issues.

d. Poor Usability – Users struggle to navigate the application due to insufficient design.

2. Schedule

a. Incorrect Deadlines - Client provides incorrect deadlines.

b. Scope Creep – Added features and/or changing requirements impact meeting deadline.

c. Underestimated Task Duration – A task takes longer than expected to complete.

d. Stakeholder Review Delays – Slow feedback stalls the next phase.

3. Financial

a. Budget Overruns – Actual costs exceed the planned budget.

b. Unplanned Costs – Unexpected instances and fees that weren’t initially accounted for.

c. Rework Costs – Fixing defects with development and design in the late stages.

d. Cost Estimation Error – Inaccurate estimates for certain projects.

4. People

a. Client isn’t available – Client is unresponsive and/or too busy to discuss project.

b. Client Needs Excessive Updates – Client needs too many explanations about project.

c. Key Personnel Loss – A critical team member is sick or leaves, impacting the project.

d. Poor Communication – Unclear expectations between developers, client, and UX/UI.

Risk Register:

| Risk ID | Risk Description | Probability | Impact | Owner | Response Strategy | Status/Notes |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Scalability Issue | Medium | High | Technical Lead | Implement prepared scalability plan. | Open, In Process or Closed |
| R02 | Sensitive Data Leak | Medium | High | Security Analyst | Conduct Security testing. | Open, In Process or Closed |
| R03 | Technology Changes | High | Medium | Technical Lead | Stay updated on technology trends and adjust accordingly. | Open, In Process or Closed |
| R04 | Poor Usability | Low | High | Design Lead | Modify design to the needs of user. | Open, In Process or Closed |
| R05 | Incorrect Deadline | Low | High | Project Manager | Assess and communicate limitations to client. Readjust schedule accordingly. | Open, In Process or Closed |
| R06 | Scope Creep | Medium | High | Project Manager | Hire more team members to work on project to meet deadline. | Open, In Process or Closed |
| R07 | Underestimated Task Duration | Medium | High | Project Management | Hire more team members to work on project to meet deadline. | Open, In Process or Closed |
| R08 | Stakeholder Review Delays | Medium | High | Project Management | Start work on other aspects of the project and communicate urgency to client. | Open, In Process or Closed |
| R09 | Budget Overruns | High | Medium | Project Management | Communicate budget to client and analyze costs with finance department. | Open, In Process or Closed |
| R10 | Unplanned Costs | High | Medium | Project Management | Communicate budget to client and analyze costs with finance department. | Open, In Process or Closed |

Communication Plan:

### Communication Objectives:

- Keep all team leads informed of progress, risks, and issues at appropriate intervals

- Ensure Design Team, and IT department operate from the same set of priorities

- Maintain communication with client and project team on a consistent basis

- Create a documented record of decisions and approvals throughout the project

### Stakeholder Register & Communication Summary:

- Client & Investors: Weekly video briefings and written updates on progress. Escalation alerts are the only thing allowed outside of the weekly status updates.

- Project Management Team: Daily standups of project status assessments. Daily communication with IT and Design leads to ensure both teams are on track.

- IT Team: Daily standups, sprint reviews, and technical documentation. Written documentation of progress is submitted to project management.

- Design Team: Daily standups, sprint reviews, and technical documentation. Written documentation of progress is submitted to project management.

### Communication Matrix:

### Daily Standup

### Audience: IT, Design, and Admin Teams

### Frequency: Daily, Monday to Friday

### Format: 15-minute video call

### Owner: Project Manager

### Content: Progress updates, blockers, priorities for the day

### Weekly Status Report

### Audience: Client/Investors

### Frequency: Every Friday at 5 PM

### Format: Video Recording via Teams and Written Document upload via Github

### Owner: Project Manager

### Content: Progress from the week with written documents from the week.

### Launch Briefing

### Audience: Stakeholders

### Frequency: 5 weeks before launch, 3 weeks before, two days before

### Format: Team-briefing video call for 1 hour

### Owner: Project Manager

### Content: Escalation contacts, support arrangements, plan of execution

### Communication Channels and Tools:

### E-mail: Formal communications, status reports. All project emails use a standard subject line prefix [ParkIT-Project] for filtering and record keeping.

### Microsoft Teams: Daily communication, file sharing, quick questions, and weekly video updates for clients. Separate channels for each team.

### GitHub: Document repository. All project documents are stored here. Accessible to all project team members.

### Escalation Protocol:

### Level 1: Team Level Issue

### Raised and resolved within the project team within 24-48 hours. Implement risk register. Document the issue in log. No escalation required.

### Level 2: Cross-Team Issue

### Raised with involving team leads within 3 hours of identification. Implement risk register. Joint video call scheduled within 24 hours. Project manager notified. Document issue along with a resolution plan.

### Level 3: Project Impacted

### Project manager notifies client within 3 hours. Assess and communicate risks management. Implement risk register. Formal report distributed within 24 hours.

Teams and Lead Job Role Assignments:

- Project Management Team

Allocated Budget Percentage: 10%

1.a.	Project Manager: Laura Wainright

Key Responsibilities:

- Oversees timelines, and resources.

- Defines the vision and requirements for the project.

- Keep communication between stakeholders aligned.

1.b	Product Owner/Manager: Rocio Martinez

Key Responsibilities:

- Defines what to build and why in consideration with technical aspects.

- Liaison between client and teams.

- Manages backlog and decides what to build next.

- Development Team

Allocated Budget Percentage: 45%

2.a.	Engineering Manager: Maya Zimmerman

Key Responsibilities:

- Oversees hiring staff, management, and delivery.

- Keeps projects on track with engineers.

- Guide architecture and quality standards for project.

2.b.	Tech Lead: Tabatha Livingston

Key Responsibilities:

- Guides technical decisions and architecture.

- Resolve hard technical problems and help engineers grow technically.

- Review code and designs to help team avoid technical debt.

2.c.	Scrum Master: Maribella Ruvalcaba

Key Responsibilities:

- Run sprint planning, daily standups, reviews and retrospectives.

- Resolves cross-team issues and reduces blockages.

- Fosters organization and helps team implement agile practices.

2.d.	Lead QA Manager: Leana Atkins

Key Responsibilities:

- Tests for bugs and usability by implementing testing strategy.

- Hire and manage QA engineers and assign work accordingly.

- Work with engineering department on defects and risk reduction.

- Design Team / UX/UI

Allocated Budget Percentage: 25%

3.a. 	Lead Design Manager: Jasmine Freeman

Key Responsibilities:

- Establish product’s visual language for the user.

- Hire and manage design team accordingly.

- Work closely with engineers and QA to align with product goals.

3.b. 	Lead UX Researcher: Patricia Scharer

Key Responsibilities:

- Research and plan product to align with client and user needs.

- Conduct user studies and set quality standards according to feedback.

- Implement research findings with UI team to maximize user experience.

3.c. 	Lead UI Designer: Waheeda Khalil

Key Responsibilities:

- Create polished and consistent interfaces in alignment with UX research.

- Build and maintain component libraries, and visual components of app.

- Guide and review other UI designers to ensure high standards are met.

3.d. 	Lead Graphic Designer: Cynthia Chen

Key Responsibilities:

- Develop and maintain visual language in unison with UX/UI teams.

- Set the visual standards and work closely with UI team.

- Coordinate with design team to ensure specs are accurate.

- Marketing Team

4.a. 	Lead Marketing Manager: Megan Smith

Key Responsibilities:

- Set marketing strategy by defining goals in alignment with target users.

- Direct marketing team and assign work accordingly.

- Consult with graphic designers and accountant on strategy and budget.

Monthly Resource Plan

| Role | Name | FTE% | Estimated Hours | Hourly Rate | Cost |
| --- | --- | --- | --- | --- | --- |
| Project Manager | Laura Wainright | 0.15 | 60 | $40 | $2400 |
| Administrative Assistant | Monica Waters | 0.15 | 60 | $18 | $1080 |
| Accountant | Abigail Hendrix | 0.15 | 60 | $35 | $1080 |
| Project Owner/Manager | Rocio Martinez | 0.15 | 60 | $40 | $2400 |
| Engineering Manager | Maya Zimmerman | 0.50 | 200 | $40 | $8000 |
| Tech Lead | Tabatha Livingston | 0.50 | 200 | $35 | $7000 |
| Scrum Master | Maribella Ruvalcaba | 0.50 | 200 | $35 | $7000 |
| Sr. Developer | Cassandra Dubois | 0.50 | 200 | $40 | $8000 |
| Jr. Developer 1 | Amie Seng | 0.50 | 200 | $30 | $6000 |
| Jr. Developer 2 | Christina Brinkley | 0.50 | 200 | $30 | $6000 |
| Jr. Developer 3 | Mia Boatwright | 0.50 | 200 | $30 | $6000 |
| Lead QA Manager | Leana Atkins | 0.20 | 80 | $40 | $3200 |
| QA Engineer 1 | Jade Donowho | 0.20 | 80 | $30 | $2400 |
| QA Engineer 2 | Frankie Knuckles | 0.20 | 80 | $30 | $2400 |
| QA Engineer 3 | Bruce Bailey | 0.20 | 80 | $30 | $2400 |
| Lead Design Manager | Jasmine Freeman | 0.50 | 140 | $40 | $5600 |
| Lead UX Researcher | Patricia Scharer | 0.50 | 140 | $35 | $4900 |
| Jr. UX Researcher 1 | Carl Cox | 0.50 | 140 | $30 | $4200 |
| Jr. UX Researcher 2 | Sasha Ring | 0.50 | 140 | $30 | $4200 |
| Lead UI Designer | Waheeda Khalil | 0.50 | 140 | $40 | $5600 |
| Jr. UI Designer 1 | Rori Gutierrez | 0.50 | 140 | $30 | $4200 |
| Jr. UI Designer 2 | Samantha Doyle | 0.50 | 140 | $30 | $4200 |
| Lead Graphic Designer | Cynthia Chen | 0.20 | 80 | $30 | $2400 |
| Jr. Graphic Designer 1 | Mishaal Mahmud | 0.20 | 80 | $30 | $2400 |
| Lead Marketing Manager | Megan Smith | 0.15 | 60 | $40 | $2400 |
| Jr. Marketer 1 | Catherine Elizabeth | 0.15 | 60 | $30 | $1800 |
| Total |  |  | 3220 Hours |  | $101,260 |

Cost Plan

| Item | Category | Qty. Per Month | Unit Cost | Duration (months) | Total | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Teams Labor | Labor | 3220 Hours | $101,260 | 4 | $405,040 |  |
| Cloud Hosting | Infra | 1 server | $1000 | 4 | $4,000 |  |
| Licenses | Tools | One-off | $5000 | N/A | $5,000 | Developer Tools |
| Contingency | Reserve | 10% | Applied to Total | N/A | $41,404 | 10% Contingency |

RACI Matrix

| Project Activity/ Deliverable | Project Management Team | Development Team | Design Team | Marketing Team | Client |
| --- | --- | --- | --- | --- | --- |
| Define Aesthetic Needs | A | I | R | I | C |
| Define functional needs | A | R | R | I | C |
| Assess Risk | A | R | I | I | I |
| Define Performance Requirements | A | R | R | I | I |
| Create Design | I | I | R | I | C |
| Create Coding | I | R | C | I | I |
| User Testing | I | I | R | I | I |

R – Responsible: Individual responsible for the task.

A – Accountable: The accountable party ensures meeting project deadlines and completion.

C – Consulted: Individual opinions that need to be considered during the process.

I – Informed: Informed persons are those that need to stay in the loop of communication.